## Slide 1
SUPERVISOR CHECKPOINT · 2 AUGUST 2026
TrafficTwin
A verifiable what-if loop for traffic and edge-computing research
Communication artifact · not supervisor approval or scientific evidence
Notes: [Sources]
Project documentation: docs/current_progress_v0_7.md and docs/implementation-status.md (repository truth at Phase 180).
Communication design: docs/presentations/supervisor_deck_and_bibliography_design.md.
Literature context: Fuller et al., IEEE Access 2020, DOI 10.1109/ACCESS.2020.2998358; van der Valk et al., Computers in Industry 2022, DOI 10.1016/j.compind.2022.103716.
Source class: project documentation plus literature context. No slide-specific project measurement is asserted here.

## Slide 2
One loop, two lenses—no silent promotion
TRAFFICTWIN · SUPERVISOR CHECKPOINT · 02
The differentiator is the binding between a question, its execution boundary, its measurements and its claim state.
OBSERVE
Official feeds + supplied traces
CANONICAL TWIN
Provenance, units + gaps
ASK “WHAT IF?”
Bounded mutation + campaign
EVALUATE
Metrics, receipts + claim state
Feedback preserves refutations and gaps for the next observation
MOBILITY & TRAFFIC
Map match, demand, time basis, calibration and comparison contracts
EDGE POLICY & QoS
Offload actions, resource ceilings, latency tails and service attainment
LLM DRAFTING SITS OUTSIDE THE EVIDENCE PATH
It may propose or explain; only signed contracts can execute, and only admitted records can support a claim.
Loop diagram · literature context and repository contracts, not a live-road deployment claim
02
Notes: [Sources]
Digital-twin loop context: Fuller et al., IEEE Access 2020, DOI 10.1109/ACCESS.2020.2998358; Jones et al., CIRP Journal of Manufacturing Science and Technology 2020, DOI 10.1016/j.cirpj.2020.02.002.
Transport digital-twin context: Wang et al., Transportation Research Part C 2023, DOI 10.1016/j.trc.2023.104014; Nguyen et al., Sustainable Cities and Society 2024, DOI 10.1016/j.scs.2023.104847.
Edge/VEC context: Shi et al., IEEE Internet of Things Journal 2016, DOI 10.1109/JIOT.2016.2579198; Mao et al., IEEE Communications Surveys & Tutorials 2017, DOI 10.1109/COMST.2017.2745201.
Project contracts: docs/architecture.md; docs/experiment_protocol.md; docs/platform/scenario_lifecycle_integration_design.md; docs/platform/decision_safety_layer_design.md.
Source class: literature establishes context; project contracts establish TrafficTwin behaviour. LLM output is explicitly excluded as evidence.

## Slide 3
The headline improves; service does not
TRAFFICTWIN · SUPERVISOR CHECKPOINT · 03
Mean latency by configured per-vehicle RSU concurrency
Chart: 
| Capacity 2.5 | Capacity 0.75
Mean latency (ms) | 12027.5 | 3716.6
−8,310.9 ms
paired mean · n = 5 · every seed same direction
FLAT
deadline attainment
No service-success gain
0
ACTION MISMATCHES
8,956,800 decisions
in each of 9 pilot pairs
THE TAIL EXPLAINS THE REVERSAL
p50 stayed 44.3 ms; 97.9–99.4% of mass exceeded 1 s. Neither subgroup saw the fleet mean.
Protocol-confirmed within signed project scope · modelled collapse hour · not causal or real-Manchester validation
03
Notes: [Sources]
Project measurement: docs/evaluation/capacity_confirmatory_results_20260728.md (arm means 12,027.5 and 3,716.6 ms; paired mean −8,310.9 ms; five seeds; flat deadline attainment).
Project audit: docs/integration/evidence/vec_pilot_keyed_action_comparison_20260728.json (0 mismatches in 8,956,800 keyed decisions for each of nine admitted pilot arm pairs).
Project mechanism: docs/evaluation/offload_partition_analysis_20260729.md and docs/evaluation/capacity_study_detailed_findings.md (p50, tail-mass and subgroup bounds).
Reporting context: Dean and Barroso, Communications of the ACM 2013, DOI 10.1145/2408776.2408794; Nosek et al., Science 2015, DOI 10.1126/science.aab2374; Gorsane et al., NeurIPS Datasets and Benchmarks 2022, DOI 10.52202/068431-0398.
Source class: every number is a project measurement; literature supports tail-aware and protocol-disciplined interpretation only.

## Slide 4
Decide what happens next
TRAFFICTWIN · SUPERVISOR CHECKPOINT · 04
Current standing
IMPLEMENTED
Auditable instrument, bounded what-if lifecycle, decision-safety and read-only contract browsers.
BOUNDED EVIDENCE
One signed central result; deviations, refutations and unavailable states remain visible.
DIRECTION
Signed multi-algorithm portfolio/benchmark, confirmatory mechanism work and Manchester Gate-D—only after their inputs exist.
DECISIONS REQUESTED
01
Gate-D: review the mapping, calibration and comparison contracts—and name the responsible reviewer.
02
Approve the next subgroup × matched actor/preset design and its compute envelope before execution.
03
Confirm the ethics-gated usability route and the final dissertation scope/reference convention.
Current ceiling: owner-approved candidate where stated · no supervisor, ethics or publication approval inferred
04
Notes: [Sources]
Current repository standing: docs/implementation-status.md and docs/current_progress_v0_7.md.
Benchmark direction: docs/evaluation/capacity_multi_algorithm_benchmark_predeclaration_20260802.md and docs/platform/capacity_aware_benchmark_design.md.
Manchester Gate-D contracts: docs/integration/manchester_gate_d_integration.md and docs/open-questions.md.
External decision boundary: docs/evaluation/supervisor_contract_decision_form.md and docs/dissertation_evaluation_plan.md.
Source class: project status and unsigned decision materials only. This slide does not record supervisor, ethics, publication, production or real-road approval.